OBN NATION ONLINE.COM

PHASE 1 PROJECT COST PROPOSAL

The Centralized Listing Cloud & Regional Data Segregation

Development Team — Ighodalo Labs

| Field | Detail |
| --- | --- |
| Document Ref. | OBN-CP1-2026-V1 (companion to OBN-PDP-2026-V1) |
| Date | July 2026 |
| Prepared by | Kunmi & Bassey, Development Team, Ighodalo Labs |
| Prepared for | Director, OBN NATION |
| Scope | Phase 1 only — Listing Cloud (2-month build, 2 milestones) |

## 1.  What Phase 1 Delivers

Phase 1 replaces manual WhatsApp listing intake with a structured pipeline: WhatsApp-OTP seller sign-in, a three-step listing form with photo and video upload, region-based admin review across Port Harcourt, Delta, and Ekiti, and an edit-and-resubmit flow for rejected listings.

## 2.  Architecture Approach

This proposal delivers the Phase 1 specification on a Supabase and Vercel stack in place of the blueprint's AWS S3 / Lambda configuration. The substitution lowers setup time and cost at Phase 1 scale while providing the same core capabilities: managed Postgres, file storage, authentication, and serverless functions.

Automated image and video compression to under 10MB — handled natively by AWS Lambda — is delivered here through a dedicated compression step, included in development scope. Supabase Pro and Vercel Pro are provisioned from Milestone 2 onward to remove free-tier storage, uptime, and backup limits before real seller data enters the platform.

## 3.  Duration & Milestones

| Milestone | Deliverables |
| --- | --- |
| Milestone 1 (Weeks 1–4) | Database, WhatsApp OTP sign-in, three-step listing form, photo/video upload with compression, admin review dashboard, approval flow, edit/resubmit flow |
| Milestone 2 (Weeks 5–8) | Review, testing, bug fixes, closed beta, go-live |

## 4.  Development Cost

| Line Item | Basis | Duration | Amount (₦) |
| --- | --- | --- | --- |
| Kunmi — Senior Developer | ₦150,000 / milestone | 2 milestones | 300,000 |
| Bassey — Main Developer | ₦100,000 / milestone | 2 milestones | 200,000 |
| Development Intelligence Support | $100 / month | 2 months | 277,600 |
| Development Subtotal |  |  | 777,600 |

## 5.  Infrastructure Cost (Build Phase)

| Line Item | Basis | Duration | Amount (₦) |
| --- | --- | --- | --- |
| Supabase Pro | $25 / month | Milestone 2 | 34,700 |
| Vercel Pro (1 seat) | $20 / month | Milestone 2 | 27,760 |
| Twilio — WhatsApp OTP & notices | $17.50 / month | 2 months | 48,580 |
| Domain registration (.com, first year) | $13.98 | 1 year | 19,404 |
| Infrastructure Subtotal |  |  | 130,444 |

Milestone 1 runs on free tiers (development traffic only); both upgrade to Pro at the start of Milestone 2.

## 6.  Total Phase 1 Budget

| Component | Amount (₦) |
| --- | --- |
| Development Subtotal | 777,600 |
| Infrastructure Subtotal | 130,444 |
| Contingency (10%) | 90,804 |
| Total Phase 1 Budget | 998,848 |

## 7.  Monthly Recurring Cost (Post-Launch)

Ongoing running costs once live, separate from the one-time build budget above.

| Line Item | Basis | Annual (₦) | Monthly (₦) |
| --- | --- | --- | --- |
| Supabase Pro | $25 / mo | 416,400 | 34,700 |
| Vercel Pro (1 seat) | $20 / mo | 333,120 | 27,760 |
| Twilio (≈500 notices/mo) | usage | 291,480 | 24,290 |
| Domain renewal | annual | 26,205 | 2,184 |
| Total Recurring |  | 1,067,205 | 88,934 |

## 8.  Notes

USD converted at ₦1,388/$1. Twilio cost combines its per-message fee ($0.005) and Meta's WhatsApp template fee at 500 notifications/month, priced at the upper bound of Nigeria's utility/authentication range. Domain renewal uses the standard Namecheap .com rate. Excludes Phases 2–6 and payment/escrow fees. Business registration and Meta verification sit with OBN NATION, outside this scope.