OBN NATION ONLINE.COM

PHASE 1 PROJECT COST PROPOSAL (REVISED)

The Centralized Listing Cloud & Regional Data Segregation

Ighodalo Labs

| Document Ref. | OBN-CP1-2026-V2 (revises OBN-CP1-2026-V1; companion to OBN-PDP-2026-V1) |
| --- | --- |
| Date | October 2026 |
| Prepared by | Bassey, Developer, Ighodalo Labs |
| Prepared for | Director, OBN NATION |
| Scope | Phase 1 only: Listing Cloud (2-month build, 2 milestones) |

1. What Phase 1 Delivers

Phase 1 replaces manual WhatsApp listing intake with a structured pipeline. Sellers sign in with a WhatsApp OTP and submit a three-step listing form with photo and video upload. Admins review listings by region (Port Harcourt, Delta and Ekiti). Rejected listings go back to the seller for edit and resubmit.

It also includes the additions in the CTO sign-off of 19 July 2026:

- A mobile-responsive landing page with an About section and a button to the Listing Cloud, plus Zoho Mail DNS records on the domain.

- A unique referral link for every admin. Listings from that link go straight to that admin's dashboard.

- A shared regional pool of approved listings. Lister contact details are masked at database level and visible only to the admin in charge.

- A Global Admin tier that can view masked details and reassign listings.

- A Global Admin screen to revoke and blacklist admins, which permanently blocks their login.

2. Architecture Approach

Phase 1 runs on Supabase and Vercel instead of the blueprint's AWS S3 and Lambda setup. This lowers setup time and cost at Phase 1 scale. It still gives managed Postgres, file storage, authentication and serverless functions.

Image and video compression to under 10MB is done in the browser before upload, as the CTO directed. Supabase Pro and Vercel Pro start at the beginning of Milestone 2, before any live beta data enters the system.

3. Duration & Milestones

| Milestone | Deliverables |
| --- | --- |
| Milestone 1 (Weeks 1–4) | Database, WhatsApp OTP sign-in, three-step listing form, in-browser compression and upload, admin review dashboard, approval flow, edit/resubmit flow, admin referral links, regional pool with data masking, Global Admin tier, revoke and blacklist screen, landing page and Zoho DNS |
| Milestone 2 (Weeks 5–8) | Review, testing, bug fixes, upgrade to Supabase Pro and Vercel Pro, closed beta, go-live |

4. Development Cost

Development is delivered by one developer, paid ₦50,000 per milestone.

| Line Item | Basis | Duration | Amount (₦) |
| --- | --- | --- | --- |
| Bassey, Developer | ₦50,000 / milestone | 2 milestones | 100,000 |
| Development Intelligence Support | $100 / month | 2 months | 265,800 |
| Development Subtotal |  |  | 365,800 |

5. Infrastructure Cost (Build Phase)

| Line Item | Basis | Duration | Amount (₦) |
| --- | --- | --- | --- |
| Supabase Pro | $25 / month | Milestone 2 | 33,225 |
| Vercel Pro (1 seat) | $20 / month | Milestone 2 | 26,580 |
| Twilio: WhatsApp OTP & notices | $17.50 / month | 2 months | 46,515 |
| Domain registration (.com, first year) | $13.98 | 1 year | 18,579 |
| Infrastructure Subtotal |  |  | 124,899 |

Milestone 1 runs on free tiers (development traffic only). Both services upgrade to Pro at the start of Milestone 2.

6. Total Phase 1 Budget

| Component | Amount (₦) |
| --- | --- |
| Development Subtotal | 365,800 |
| Infrastructure Subtotal | 124,899 |
| Contingency (10%) | 49,070 |
| Total Phase 1 Budget | 539,769 |

7. Change from Version 1

| Item | V1 (₦) | V2 (₦) | Difference (₦) |
| --- | --- | --- | --- |
| Development Subtotal | 777,600 | 365,800 | −411,800 |
| Infrastructure Subtotal | 130,444 | 124,899 | −5,545 |
| Contingency (10%) | 90,804 | 49,070 | −41,734 |
| Total Phase 1 Budget | 998,848 | 539,769 | −459,079 |

The scope is the same as the signed-off V1 scope. The saving comes from having one developer on the build at ₦50,000 per milestone, and from the updated exchange rate.

8. Monthly Recurring Cost (Post-Launch)

Running costs once the platform is live. These are separate from the one-time build budget.

| Line Item | Basis | Annual (₦) | Monthly (₦) |
| --- | --- | --- | --- |
| Supabase Pro | $25 / mo | 398,700 | 33,225 |
| Vercel Pro (1 seat) | $20 / mo | 318,960 | 26,580 |
| Twilio (≈500 notices/mo) | usage | 279,090 | 23,258 |
| Domain renewal | annual | 25,092 | 2,091 |
| Total Recurring |  | 1,021,842 | 85,154 |

9. Notes

USD converted at ₦1,329/$1 (official NFEM rate, 9 October 2026). Card charges can land slightly higher; the 10% contingency covers this. Twilio combines its per-message fee ($0.005) and Meta's WhatsApp template fee at 500 notifications a month, priced at the upper end of Nigeria's utility/authentication range. Domain renewal uses the standard Namecheap .com rate. This excludes Phases 2–6 and payment or escrow fees. Business registration and Meta verification sit with OBN NATION and are outside this scope. The optional post-launch support retainer requested in the sign-off will be sent as a separate quote.