OBN NATION ONLINE.COM

DevelopmentTeam — Ighodalo Labs

PHASE 1 PROJECT COST PROPOSAL

The Centralized Listing Cloud & Regional Data Segregation

| Document Ref. | OBN-CP1-2026-V1 (companion to OBN-PDP-2026-V1) |
| --- | --- |
| Date | July 2026 |
| Prepared by | Kunmi & Bassey, DevelopmentTeam, Ighodalo Labs |
| Prepared for | Director, OBN NATION |
| Covers | Phase 1 only — Listing Cloud (2-month build, 2 milestones) |

1. What Phase 1 Delivers

Replaces manual WhatsApp/Xender listing intake with a structured pipeline: WhatsApp-OTP seller sign-in, a 3-step listing form, region-based admin review (Port Harcourt, Delta, Ekiti), and an edit-and-resubmit flow for rejected listings.

2. Duration & Milestones

- Milestone 1 (Weeks 1–4): Full working draft — database, WhatsApp OTP sign-in, 3-step listing form, photo/video upload, admin review dashboard, approval flow, edit/resubmit flow

- Milestone 2 (Weeks 5–8): Reviews, testing, bug fixes, beta test, go-live

3. Development Cost

| Line Item | Basis | Duration | Amount (NGN) |
| --- | --- | --- | --- |
| Kunmi — Senior Developer | ₦150,000/milestone | 2 milestones | ₦300,000 |
| Bassey — Main Developer | ₦100,000/milestone | 2 milestones | ₦200,000 |
| Development Subtotal |  |  | ₦500,000 |

4. Infrastructure Cost

| Line Item | Basis | Duration | Amount (NGN) |
| --- | --- | --- | --- |
| Claude Max (5x plan) | $100/mo | 2 months | ₦276,000 |
| Domain registration (.com, 1st year) | ~$10 | 1 year | ₦13,800 |
| Supabase Pro | $25/mo | Milestone 2 only | ₦34,500 |
| Twilio Verify — WhatsApp OTP | $0.0534/verification | ~1,800 est. | ₦132,646 |
| Twilio WhatsApp — rejection/resubmit notices | Pending Meta Nigeria rate | 2 months | TBD |
| Infrastructure Subtotal (excl. notice fee) |  |  | ₦456,946 |

Vercel: free tier. Supabase runs on free tier through Milestone 1 (development only, no beta traffic), then upgrades to Pro (100GB storage, 8GB database, daily backups, no auto-pause) for Milestone 2 — primarily to remove the free-tier auto-pause risk, since free tier pauses a project after 7 consecutive days of zero activity, which a small closed-beta testing group could realistically trigger between sessions. Free tier's 1GB storage ceiling is not expected to be a near-term constraint at closed-beta volume; it becomes relevant as usage scales toward full launch volume. NGN figures converted at ₦1,380/$1 (14 Jul 2026 mid-market rate). Domain price sourced from third-party listings, not registrar-confirmed. Twilio Verify rate is confirmed directly from Twilio's pricing page (US-listed, country breakdown not published); verification volume is an estimate tied to the 500-loop phase gate, not a confirmed figure. The WhatsApp notification template fee is set by Meta per destination country and is not published for Nigeria — confirmed only once Twilio's Nigeria rate card is pulled, and excluded from totals until then.

Billing model

Twilio runs on a prepaid balance: funds are added to the account by card, and each verification or message deducts from that balance as it's sent. Auto-recharge can be enabled so the balance tops itself up automatically rather than running out mid-build. Twilio's minimum initial funding amount to activate a paid (non-trial) account is not confirmed here — check at signup.

5. Total (excluding WhatsApp notice fee)

| Development Subtotal |  |  | ₦500,000 |
| --- | --- | --- | --- |
| Infrastructure Subtotal |  |  | ₦456,946 |
| Contingency (10%) | Risk buffer |  | ₦95,695 |
| TOTAL (notice fee TBD) |  | 2 months | ₦1,052,641 |

Excludes Phase 2–6 and payment/escrow fees.

6. Monthly Recurring Cost (Ongoing, Beyond Phase 1)

What continues to cost money every month once the platform is live, separate from the one-time Phase 1 build budget above.

| Line Item | Basis | Duration | Amount (NGN) |
| --- | --- | --- | --- |
| Supabase Pro | $25/mo | Ongoing | ₦34,500 |
| Claude Max (5x plan) | $100/mo | Ongoing, if continued | ₦138,000 |
| Twilio Verify — WhatsApp OTP | $0.0534/verification | Usage-based, not fixed | Variable |
| Domain registration | ~$10 | Annual renewal, not monthly | ₦13,800 |

Fixed monthly floor (Supabase Pro + Claude Max, if continued): ~₦172,500/mo. Twilio scales with actual seller volume rather than a flat fee. Domain renews yearly, not monthly. Vercel remains free tier at this scale.